GEB Platform

CVE Remediation — Solution Document

China (CN) Country Release  ·  Portal Application

August 2026

Prepared by  Wipro Consulting

For  United Overseas Bank (UOB) — China

Version 1.2

Classification: Restricted

Document Control

Version History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| 1.0 | 07 Jul 2026 | Sai Pavan Jaldu (Wipro) | Initial CN country release baseline. |
| 1.1 | 07 Jul 2026 | Sai Pavan Jaldu (Wipro) | Scope refined to reflect CN's actual position — removed items already at target version in CN and items not applicable. Clean separation between actual libraries and companion dependencies. |
| 1.2 | 08 Jul 2026 | Sai Pavan Jaldu (Wipro) | Applied review comments. Added assumptions for decommission items, applicability statement for the bank and customer EAR variants, and the delivery mechanism (Hotfix plus removal notes). Testing scope tightened to specific touchpoints in place of generic regression framing. Individual names removed from body text and delivery sections. |

Prepared By

| Name | Role | Organisation |
| --- | --- | --- |
| Sai Pavan Jaldu | Technical Consultant | Wipro Consulting |
| Naveen Macharla | CN Delivery Lead (Wipro) | Wipro Consulting |
| Archana Rajendiran | Solution Architect | Wipro Consulting |

Reviewed and Approved By

| Name | Role | Organisation |
| --- | --- | --- |
| Veeramani Surekha | VP — GEB Delivery | UOB Bank |
| Govindarajan Subburayan | Bank Technical Lead | UOB Bank |
| CN Country SPOC | China Country Delivery Owner | UOB Bank |
| Mohan Panchagnula | Delivery Lead | Wipro Consulting |

1.  Introduction

1.1  Purpose

This document is the solution baseline for the CVE remediation on the GEB Portal application for the China (CN) market for the August 2026 release. It sets out what is being changed, why, the residual risk position on items that cannot be fully closed on the current stack, and the split of testing responsibility between Wipro and the UOB China team.

The intent is that this document is the single reference point for both organisations through build, test, release and post-implementation review for the CN country release.

1.2  Background

UOB uses Veracode as the Software Composition Analysis tool for GEB. The Veracode scan of 5 May 2026 flagged a set of open-source Java libraries with CVSS ≥ 7.0 (High and Critical) on the GEB Portal codebase. The bank has mandated remediation of these items across all markets. A parallel assessment shared by the bank, referenced here as the 'Claude Report', was used as cross-validation input for the target version and exploitability analysis.

A number of libraries flagged in the wider GEB Portal scope are already at the required target version in the CN deployment and require no action for this release; they are not detailed in this document. The CN scope covered here is limited to libraries where an action is required.

2.  Scope

2.1  Application and Country

Scope is limited to the GEB Portal application deployed for the China market. Batch scope for CN is a separate work stream and is not covered by this document.

2.2  Structure of the Change

The change footprint for the CN Portal August release comprises two distinct sets: libraries that are directly flagged by the Veracode scan and are being actioned in this cycle (the actual scope), and companion dependencies that move alongside them to complete the delivery. These are presented separately for clarity.

2.2.1  Actual Libraries in Scope

| Category | Count | Description |
| --- | --- | --- |
| Decommission | 1 | activemq-core — verified as not in use. |
| Standalone upgrade with dependency change | 2 | commons-fileupload and nimbus-jose-jwt. Each brings its own companion dependency set. |
| Spring family — primary artefacts | 4 | spring-webmvc, spring-beans, spring-web, spring-core — moving 5.3.27 → 5.3.34 together. |
| Residual — held on current stack | 1 | velocity 1.7 — no upgrade path viable on current stack; exploitability defended (Section 8). |
| Subtotal — actual libraries | 8 |  |

2.2.2  Companion Dependencies Moving Alongside

| Category | Count | Description |
| --- | --- | --- |
| Aligned with the Spring 5.3.34 baseline | 8 | Spring internal libraries (aop, aspects, context, expression, tx, oxm, jcl) plus AspectJ (aspectjrt, aspectjtools). |
| Companions of nimbus-jose-jwt 9.37.4 | 2 | json-smart 2.5.0 (replaces the current json-smart 1.3.1) and accessors-smart 2.5.0 (newly introduced transitive companion). |
| Companion of commons-fileupload 1.6 | 1 | commons-io 2.14. |
| Subtotal — companion dependencies | 11 |  |

2.2.3  Total Change Footprint

Total library-level changes to the CN Portal EAR for the August release:  8 actual libraries + 11 companion dependencies = 19 JAR-level changes.

2.3  Applicability to Bank and Customer EAR

The GEB Portal is deployed as two EAR variants — the bank-facing Portal EAR (used by UOB internal users) and the customer-facing Portal EAR (used by external customers). Both variants share the same underlying open-source library baseline that was flagged by the Veracode scan.

The solution documented here is applicable to both EAR variants for the CN deployment. The Hotfix and removal notes described in Section 10.2 are prepared to be deployable to both EARs. Where a specific library exists only in one of the two variants, the same is called out in the CN release build sheet that accompanies this document.

2.4  Out of Scope

- Libraries already at their required target version in the CN deployment. These do not require any action for this release and are not detailed further.

- The Batik server-side modules maintained by the UOB technical team — batik-svgrasterizer and batik-svgbrowser — are handled by the bank. Referenced in Section 7.

- Portal items where a fully CVE-free version requires a JDK or JBoss uplift (currently Java 8 / JBoss EAP 7.3) are captured as residual risk in Section 8.

- Other GEB markets and later release cycles are governed by their own baselines and are not covered by this document.

3.  Solution Approach

3.1  Analysis Method

For every library in scope, four checks were performed before locking a target version:

- Source code review of the GEB Portal codebase to establish where and how the library is used.

- Maven Central verification for available Java 8 / JBoss 7.3 compatible versions and the dependency graph they introduce.

- Public CVE database cross-check (NVD, Snyk, vendor advisories) to confirm that the target version is itself free of open High or Critical items.

- Cross-validation against the bank Claude Report, particularly for the exploitability position on residual items.

3.2  Target Version Discipline

Where a library is at a version that carries an open High or Critical CVE, the target is the highest Java 8 compatible open-source release that closes the flagged item without introducing new High or Critical items. For the Spring family, this places the target at Spring 5.3.34.

Where a library is already at a safe version in the CN deployment, no action is taken and the library is not detailed in this document.

4.  Per-Library Solution — Actual Libraries

This section covers the actual libraries in scope. The Spring family upgrade is covered separately in Section 5 given the number of associated dependency libraries.

4.1  Decommission — 1 item

The following library is removed from the CN Portal EAR. Removal is preceded by explicit verification that the library is not required at runtime.

| Library | Version | Rationale |
| --- | --- | --- |
| activemq-core | 5.4.1 | Source code and portal.properties confirm the library is not invoked from the CN Portal execution path. Removed from the EAR after bank confirmation on the server-level configuration. |

4.1.1  Assumptions Underlying the Decommission

Removal of a library from a live application EAR is a material change and is therefore taken forward under a documented set of assumptions. Each assumption below is verified by Wipro through source and configuration review, and where the assumption crosses into the bank-managed infrastructure, confirmation from the bank is sought before the removal is applied.

- The library is not referenced from any Portal application code path. Verified through source code review by the Wipro development team.

- The library is not referenced from any Portal runtime configuration — property files, XML configuration, JNDI bindings or Spring context definitions. Verified through configuration review.

- The library is not required by any server-level component sitting outside the Portal EAR that could pull it in transitively at runtime. Bank to confirm this on the JBoss configuration.

- No external system integration depends on the library being present in the Portal classpath. Bank to confirm this against the integration landscape.

If any of the above assumptions is invalidated during SIT, the decommission is reverted for the affected component and the item is re-assessed for an alternative remediation path.

4.2  Standalone Upgrade with Dependency Change — 2 items

The two libraries below are upgraded to their highest Java 8 compatible target. Each carries a companion JAR that must be delivered as part of the same solution unit. Companion details are captured in Section 6.

| Library | Current | Target | Companion Dependency |
| --- | --- | --- | --- |
| commons-fileupload | 1.5 | 1.6 | commons-io upgrades 2.11 → 2.14. |
| nimbus-jose-jwt | 7.9 | 9.37.4 | json-smart upgrades 1.3.1 → 2.5.0 (declared dependency). accessors-smart 2.5.0 is newly introduced as a transitive companion of json-smart 2.5.0. |

4.3  Velocity — Item Held on Current Stack

The CN Portal deploys velocity 1.7. Velocity 1.7 carries CVE-2020-13936. The remediation path to velocity-engine-core 2.x requires an accompanying Turbine framework uplift, which is outside the current stack boundary for the August release. Velocity 1.7 remains deployed for CN in this cycle. Exploitability analysis is provided in Section 8.

5.  Spring Framework Upgrade — 5.3.27 to 5.3.34

5.1  Nature of the Move

The Spring Framework family for CN moves from 5.3.27 to 5.3.34. This is a patch-level move within the Spring 5.3.x line. It is not a major version migration. The four primary Spring artefacts and the accompanying Spring / AspectJ dependency libraries are moved together to keep the internal version alignment consistent and avoid classloader conflicts.

Spring 5.3.34 is on Maven Central, is Java 8 compatible and does not require a JDK or application-server change. Fully CVE-free Spring versions exist only in the Spring 6.x line which requires Java 17, and are therefore outside the current stack boundary; the residual CVEs at 5.3.34 are captured in Section 8.

5.2  Version Progression

The visual below summarises the CN position at 5.3.27, at the 5.3.34 target, and the residual CVE per artefact along with the reason it cannot be closed on the current stack.

5.3  Primary Libraries Upgraded — 4 items

| Library | Current | Target | CVEs Closed by 5.3.34 |
| --- | --- | --- | --- |
| spring-webmvc | 5.3.27 | 5.3.34 | Aligns with the family. CVE-2024-38819 remains — see Section 8. |
| spring-beans | 5.3.27 | 5.3.34 | No residual. Fully clean at 5.3.34. |
| spring-web | 5.3.27 | 5.3.34 | Closes CVE-2024-22243, 22259, 22262 (URL parsing). CVE-2016-1000027 remains — see Section 8. |
| spring-core | 5.3.27 | 5.3.34 | Aligns with the family. CVE-2025-41249 remains — see Section 8. |

5.4  Associated Spring and AspectJ Libraries — 9 items

The following libraries move together with the primary Spring artefacts to maintain baseline consistency.

| Library | Current | Target | Purpose |
| --- | --- | --- | --- |
| spring-aop | 5.3.27 | 5.3.34 | Aligned with the Spring 5.3.34 baseline. |
| spring-aspects | 5.3.27 | 5.3.34 | Aligned with the Spring 5.3.34 baseline. |
| spring-context | 5.3.27 | 5.3.34 | Aligned with the Spring 5.3.34 baseline. |
| spring-expression | 5.3.27 | 5.3.34 | Aligned with the Spring 5.3.34 baseline. |
| spring-tx | 5.3.27 | 5.3.34 | Aligned with the Spring 5.3.34 baseline. |
| spring-oxm | 5.3.27 | 5.3.34 | Aligned with the Spring 5.3.34 baseline. |
| spring-jcl | 5.3.27 | 5.3.34 | Aligned with the Spring 5.3.34 baseline. |
| aspectjrt | 1.9.2 | 1.9.22 | AspectJ runtime aligned with Spring 5.3.34. |
| aspectjtools | 1.9.2 | 1.9.22 | AspectJ tools aligned with Spring 5.3.34. |

5.5  Code and Configuration Impact

The 5.3.27 to 5.3.34 move is a patch-level version bump and does not introduce API or bean-wiring changes to the CN Portal codebase. No configuration changes are expected. Any minor adjustments arising during build validation will be captured in the CN release build sheet.

6.  Non-Spring Companion Dependency Changes

This section captures the companion library changes that accompany the standalone upgrades in Section 4.2. Spring internal libraries and AspectJ are covered separately in Section 5.4 alongside the Spring family upgrade.

| Library | Current | Target | Aligned With |
| --- | --- | --- | --- |
| commons-io | 2.11 | 2.14 | commons-fileupload 1.6 upgrade. |
| json-smart | 1.3.1 | 2.5.0 | nimbus-jose-jwt 9.37.4 upgrade (declared dependency). |
| accessors-smart | Not present | 2.5.0 | Newly introduced. Transitive companion of json-smart 2.5.0. |

7.  Bank-Owned Modules — Reference

The following two libraries appear in the Veracode scan for the CN Portal server layout, but their source code sits with the UOB technical team and is not shared with Wipro. Remediation for these items sits with the UOB team and is not part of the Wipro delivery scope for this cycle. They are recorded here for completeness.

| Library | Version | Status and Ownership |
| --- | --- | --- |
| batik-svgrasterizer | 1.11 | Server-side artefact maintained by the UOB technical team. Not shipped from the Wipro build path; source not available to Wipro. Remediation coordinated under the UOB technical team. |
| batik-svgbrowser | 1.11 | Server-side artefact maintained by the UOB technical team. Remediation coordinated under the UOB technical team. |

8.  Residual CVEs and Exploitability Position

The remediation set out in Sections 4 and 5 achieves the maximum CVE closure possible for the CN Portal within the Java 8 / JBoss EAP 7.3 stack using open-source library versions. Four flagged CVEs cannot be fully closed within these constraints. The exploitability position for each, prepared by Wipro and cross-referenced against the bank Claude Report, is recorded below.

8.1  Residual CVE Summary

| Library | Residual CVE | Exploitability Position |
| --- | --- | --- |
| spring-web | CVE-2016-1000027 | The vulnerability is in Spring's HttpInvokerServiceExporter class. Fix is present only in Spring 6.x, which is not viable on the Java 8 stack. Source review of the CN Portal codebase confirms that HttpInvokerServiceExporter is not instantiated or exposed in the CN Portal execution path. Assessed as not exploitable in CN's deployed configuration. |
| spring-webmvc | CVE-2024-38819 | Fix is in Spring 5.3.41 and above, which sits beyond the open-source line. The CN Portal does not expose the resource-handling path required to reach the CVE's traversal precondition. Assessed as not exploitable in CN Portal usage. |
| spring-core | CVE-2025-41249 | Vulnerability affects the annotation-detection mechanism on parameterised super types. The reflection-driven surface required for exploitation is not exercised in the CN Portal. Assessed as not exploitable in CN Portal usage. |
| velocity | CVE-2020-13936 | The CN Portal uses Velocity only for server-side static templates packaged in the deployment. No Portal function permits user- or bank-editable template content to reach the engine. Assessed as not exploitable in CN Portal usage. |

8.2  Acknowledgment Requested

Full closure of the residual items above would require a stack-level uplift (Java 17 with Spring 6.x for the Spring items; a Turbine framework uplift for velocity). These sit outside the August 2026 release cycle. The exploitability position above is being placed formally on record so that the CN release proceeds with the position acknowledged by both organisations.

A signature block for this acknowledgment is provided in Section 12.

9.  Testing Scope and Responsibility

9.1  Environment Ownership

| Environment | Ownership | Purpose |
| --- | --- | --- |
| Local Dev | Wipro (limited connectivity) | Build validation and smoke checks on the reachable Portal paths. |
| SIT | Joint — bank hosts, Wipro supports | Functional and integration validation across the CN Portal surface. |
| UAT | Bank-led with Wipro support | Business-flow validation and regression. |
| Production | Bank | Post-deployment monitoring. |

9.2  Wipro's Testing Responsibility

Wipro's testing on the CN deliverable is scoped to what can be verified in the local dev environment given its restricted downstream connectivity. The testing is anchored to the actual libraries being touched by this release.

- Build validation — successful compilation, dependency resolution and EAR packaging for the CN artefact set. Confirmation that no version conflicts arise from the introduction of json-smart 2.5.0 and accessors-smart 2.5.0 alongside the upgraded nimbus-jose-jwt 9.37.4.

- Spring context initialisation — Portal boot on local dev with the Spring 5.3.34 baseline. Bean wiring for the reachable controllers and services is verified without dependency-injection errors or context-startup failures.

- File upload path — commons-fileupload 1.5 → 1.6 upgrade verified on the file upload endpoints reachable from local dev. Multipart handling and basic size boundary conditions exercised.

- JWT flow — nimbus-jose-jwt 4.40 → 9.37.4 upgrade verified through the JWT signing and verification paths reachable from local dev. Token generation and validation exercised with representative inputs.

- Decommission verification — classpath inspection and Portal boot confirm that the removed activemq-core 5.4.1 is no longer loaded and that no runtime path attempts to reference it.

9.3  Bank's Testing Responsibility

Functional regression of the CN Portal on SIT and UAT sits with the UOB CN test team. Given that this release touches a specific set of libraries rather than the entire Portal surface, the bank test focus is anchored to the touchpoints of the changes below. A detailed QA / test-case document will be shared separately by Wipro to guide the mapping to specific Portal screens and flows.

- File upload flows — every Portal function that accepts a file upload. Multipart data handling, realistic file sizes, unusual filenames and boundary conditions. Touchpoint: commons-fileupload 1.5 → 1.6 upgrade.

- Authentication and authorisation flows using JWT — token issuance at login, validation on every authenticated request, JWKSet parsing and refresh. Touchpoint: nimbus-jose-jwt 4.40 → 9.37.4 upgrade.

- Portal boot and Spring context initialisation on the SIT environment — confirming that all controllers, services and AOP-annotated components initialise correctly with the Spring 5.3.34 baseline. Touchpoint: Spring family 5.3.27 → 5.3.34 upgrade.

- Spring-driven request handling paths — controller endpoints, request mapping, data binding, exception handling and view resolution. Touchpoint: Spring family 5.3.27 → 5.3.34 upgrade.

- Portal screens that use Velocity templates — regression check to confirm no unexpected change in rendered output. Touchpoint: velocity is held on the current stack (Section 4.4).

- Integration paths reachable only from the bank environment that interact with the Portal via the JWT authentication surface or the file upload surface — confirming that upstream / downstream connections continue to work with the upgraded libraries.

- Business acceptance on UAT for the flows identified above.

Portal areas that are not touched by any of the library changes listed in Sections 4 and 5 do not require re-regression as part of this release. The scope above is deliberately bounded by what has changed.

9.4  Impact Assessment

The change footprint for the CN release is scoped as follows. This assessment is intended to guide the CN test team's regression coverage planning.

| Change Type | Impact Assessment for CN |
| --- | --- |
| Business logic | No change intended. Scope is library and dependency alignment only. |
| Database schema and data | No change intended. |
| External interfaces and APIs | No change intended in contract or schema. |
| Runtime configuration | No configuration change expected. Any minor adjustment identified during build validation will be captured in the CN release build sheet. |
| Library and dependency versions | Central focus of the change — per Sections 4, 5 and 6. |
| Application code | None expected. The Spring family move is patch-level within 5.3.x and does not introduce API changes. |

9.5  Regression Attention by Library Family

Category-level guidance for the CN test team. Functional scenario mapping remains the CN test team's exercise.

| Library Family | Where Regression Attention Is Warranted |
| --- | --- |
| Spring family | Application boot and Spring context initialisation. Bean wiring for controllers, services and AOP-annotated interceptors. HTTP request handling paths. |
| nimbus-jose-jwt | JWT signing and verification paths. Any token issuance and validation flow that uses the nimbus library. |
| commons-fileupload | File upload endpoints — multipart handling, size limits, boundary conditions. |

10.  Delivery Plan — CN

10.1  Timeline

| Milestone | Date |
| --- | --- |
| CN development start | 29 Jun 2026 |
| Dev completion (build ready) | 07 Jul 2026 |
| Solution document sign-off | Before SIT hand-off |
| SIT hand-off | Per agreed release schedule |
| Production release (CN) | 14 Aug 2026 |

10.2  Delivery Mechanism

The remediation is delivered to UOB through two coordinated channels. Together, they achieve the target end-state of the CN Portal EAR without leaving orphan JARs in the classpath.

- Hotfix (HF) for the new and target-version JARs. Every new companion dependency (accessors-smart 2.5.0) and every upgraded target-version JAR (the Spring 5.3.34 family, nimbus-jose-jwt 9.37.4, json-smart 2.5.0, commons-fileupload 1.6, commons-io 2.14, and the AspectJ upgrade set) is packaged as a Wipro-prepared Hotfix. The Hotfix is delivered through the standard release channel and contains the artefacts to be introduced or updated in the CN Portal EAR.

- Removal notes for the older JARs that must be deleted. For the decommissioned library (activemq-core 5.4.1) and for the older versions being replaced by the Hotfix (nimbus-jose-jwt 7.9, json-smart 1.3.1, commons-fileupload 1.5, commons-io 2.11, and the Spring 5.3.27 family artefacts), Wipro provides a written removal note. The note specifies each JAR to be deleted from the EAR, its expected location on the deployment path, and the sequencing of the deletion relative to the Hotfix. The bank operations team executes the deletions as part of the deployment step.

The Hotfix and the removal note are applicable to both the bank-facing Portal EAR and the customer-facing Portal EAR variants as set out in Section 2.3.

10.3  Companion Artefact

A CN release build sheet accompanies this document. It contains the complete current-to-target JAR list, dependency mapping and build packaging notes. That sheet is the operational reference for the development and build teams; this document is the solution and agreement reference. The detailed QA / test-case document referenced in Section 9.3 will be shared separately.

11.  Assumptions

- CN Portal runtime remains on Java 8 and JBoss EAP 7.3 for the August release cycle.

- Full functional regression on SIT and UAT is owned by the UOB CN test team.

- Bank confirms availability of the finalised target JAR set in the developer-accessible artefact path.

- The exploitability position on residual CVEs in Section 8 is acknowledged by both organisations at sign-off.

12.  Sign-off and Acknowledgment

The parties named below acknowledge that they have reviewed this solution document and agree to the scope, solution approach, testing responsibility split and residual CVE position for the CN country release. Sign-off may be captured through a signature on this document or through an equivalent email acknowledgment referenced against the document version and date on the cover page.

12.1  Wipro Sign-off

| Name and Role | Signature | Date |
| --- | --- | --- |
| Sai Pavan Jaldu Technical Consultant |  |  |
| Naveen Macharla CN Delivery Lead |  |  |
| Mohan Panchagnula Delivery Lead |  |  |

12.2  UOB Sign-off

| Name and Role | Signature | Date |
| --- | --- | --- |
| Veeramani Surekha VP, GEB Delivery |  |  |
| CN Country SPOC |  |  |

12.3  Residual CVE Acknowledgment

By signing this document, the UOB signatories acknowledge the residual CVE position set out in Section 8, namely CVE-2016-1000027 on spring-web, CVE-2024-38819 on spring-webmvc, CVE-2025-41249 on spring-core, and CVE-2020-13936 on velocity. The exploitability rationale for each is documented in Section 8.1. Full closure of these items would require a stack-level uplift (Java 17 with Spring 6.x for the Spring items; a Turbine framework uplift for velocity), which is outside the August 2026 release cycle.